CIS · Congruence Intelligence System Apollo 1 Fire Cape Kennedy, Florida · 27 January 1967 Space Fatality · Foreseeable Risk · Quality Failure 56 signals · 6 independent domains · no triage Raw signal set — documented without filtering or pre-classification 2026 · cisnew.vercel.app

# The Case

On 27 January 1967, a fire broke out in the Apollo 1 spacecraft during a launch rehearsal test at Cape Kennedy, killing astronauts Gus Grissom, Ed White, and Roger Chaffee. The spacecraft was filled with pure oxygen at 16.7 psi — a highly flammable environment. Pre-flight inspections had documented more than 20,000 deficiencies in the spacecraft. The interior contained dense quantities of Velcro, foam, and nylon — all highly flammable. The hatch required approximately 90 seconds to open from inside under normal conditions; the fire-induced pressure differential made it impossible to open from inside at all. Grissom had hung a lemon on the spacecraft simulator to protest its quality and had publicly expressed concern about it. The crew had filed formal complaints about communications problems. The Board of Review identified the accident as foreseeable and documented 12 contributing factors. NASA administrator James Webb was not informed of the specific quality problems before the accident. A 1965 NASA internal review of North American Aviation — the Phillips Report — was initially withheld from Congressional hearings. The Block II redesigned spacecraft that flew subsequent Apollo missions incorporated a quick-opening hatch, mixed atmosphere at launch, and fire-resistant materials.

CRITICAL INSTRUCTION: Do not evaluate any observation before entering it into CIS. Your role here is data entry, not analysis. Enter each observation exactly as written. CIS will perform the congruence analysis. Pre-filtering defeats the purpose of the test.

# Domain Overview

| # | Domain Name | What It Holds | Signals | Period |
| --- | --- | --- | --- | --- |
| 1 | Spacecraft Quality Control | North American Aviation deficiency reports, workmanship issues, wiring problems, 20,000 failures documented | 10 | 1964–1967 |
| 2 | Astronaut Complaint Record | Grissom's lemon, crew inspection findings, Grissom's concerns, internal NASA critiques | 9 | 1966–1967 |
| 3 | Fire Investigation | Board of Review findings, ignition source, pure oxygen atmosphere, fire spread rate, hatch design | 10 | 27 Jan 1967 post |
| 4 | NASA Management and Contracts | Cost-plus contract incentives, Schedule pressure, NASA oversight of NAA, ASPO management | 9 | 1961–1967 |
| 5 | Congressional Record | Congressional hearings, Thompson Committee, NASA administrator testimony, programme transparency | 9 | 1967 |
| 6 | Post-Apollo 1 Redesign | Block II spacecraft changes, hatch redesign, atmosphere change, wiring protection, safety reforms | 9 | 1967–1968 |

Observation periods: A = earliest documented | B = active development | C = acute event / mission | D = post-event / investigation / declassification

# Step 1 — Create the Case

In CIS, create a new case with the following title:

Apollo 1 Fire Investigation 1967

# Step 2 — Create Domains and Declare Independence

Create the following domains. Declare independence for all domain pairs before entering signals.

## Domain 1: Spacecraft Quality Control

North American Aviation deficiency reports, workmanship issues, wiring problems, 20,000 failures documented

## Domain 2: Astronaut Complaint Record

Grissom's lemon, crew inspection findings, Grissom's concerns, internal NASA critiques

## Domain 3: Fire Investigation

Board of Review findings, ignition source, pure oxygen atmosphere, fire spread rate, hatch design

## Domain 4: NASA Management and Contracts

Cost-plus contract incentives, Schedule pressure, NASA oversight of NAA, ASPO management

## Domain 5: Congressional Record

Congressional hearings, Thompson Committee, NASA administrator testimony, programme transparency

## Domain 6: Post-Apollo 1 Redesign

Block II spacecraft changes, hatch redesign, atmosphere change, wiring protection, safety reforms

# Step 3 — Enter All Signals

CRITICAL INSTRUCTION: Do not evaluate any observation before entering it into CIS. Your role here is data entry, not analysis. Enter each observation exactly as written. CIS will perform the congruence analysis. Pre-filtering defeats the purpose of the test.

## Domain 1: Spacecraft Quality Control

North American Aviation deficiency reports, workmanship issues, wiring problems, 20,000 failures documented

| ID | ENTER THIS OBSERVATION | PERIOD | EXPECTED |
| --- | --- | --- | --- |
| QC-01 | North American Aviation (NAA) was awarded the Apollo Command and Service Module contract in 1961; by 1966 the spacecraft was significantly over budget and behind schedule | 1961–1966 | Contract history |
| QC-02 | NASA's own Quality Assurance office documented over 20,000 failures and deficiencies in the Block I Apollo spacecraft prior to Apollo 1 | 1964–1967 | Deficiency count |
| QC-03 | A NASA management report by Shea and others in 1966 noted that NAA's quality control was 'inadequate' and that workmanship standards were below what was required | 1966 | Management assessment |
| QC-04 | The spacecraft's wiring contained more than 40 miles of wiring in a highly confined space; frayed and improperly bundled wiring was documented in pre-flight inspections | 1966–1967 | Wiring state |
| QC-05 | Inspection teams found Velcro had been used extensively inside the cabin; Velcro is highly flammable in a pure oxygen atmosphere | 1966–1967 | Flammable material |
| QC-06 | The Spacecraft 012 (the Apollo 1 vehicle) had accumulated hundreds of engineering change orders; the complexity of modifications introduced new integration problems | 1966–1967 | Change orders |
| QC-07 | A NASA review team found evidence of contamination and debris inside the spacecraft — small screws, wire insulation, and metal particles — that could cause shorts | 1966–1967 | Contamination |
| QC-08 | NAA's production schedule required the spacecraft to be delivered before it was fully qualified; the testing programme was being conducted on a spacecraft already committed to flight | 1966–1967 | Test-fly conflict |
| QC-09 | The Block I spacecraft used a pure oxygen atmosphere at 16.7 psi (slightly above sea level atmospheric pressure); this created a highly flammable environment | 1961–1967 | Atmosphere design |
| QC-10 | Prior to Apollo 1, several smaller fires had occurred in spacecraft test environments; these were documented but not treated as systemic fire risk indicators | 1960–1967 | Prior fires |

## Domain 2: Astronaut Complaint Record

Grissom's lemon, crew inspection findings, Grissom's concerns, internal NASA critiques

| ID | ENTER THIS OBSERVATION | PERIOD | EXPECTED |
| --- | --- | --- | --- |
| AC-01 | Gus Grissom (mission commander) hung a lemon on the spacecraft simulator to express his frustration with its quality; this act of protest was widely known within NASA | 1966 | Grissom lemon |
| AC-02 | Grissom told reporters he had serious concerns about the quality of the spacecraft; he was quoted as saying 'how are we going to get to the Moon if we can't talk between two or three buildings?' | 1966 | Grissom public statement |
| AC-03 | The crew (Grissom, White, Chaffee) submitted a formal complaint about communications problems that persisted throughout training; communication difficulties during the plugs-out test on 27 January were a continuation of this | Jan 1967 | Communications complaint |
| AC-04 | Roger Chaffee, the junior crew member, had privately expressed concerns about the spacecraft's readiness to family members | 1966–1967 | Chaffee concerns |
| AC-05 | Ed White was reportedly concerned about the internal hatch design; it required approximately 90 seconds to open under normal conditions | 1966–1967 | White hatch concern |
| AC-06 | Crew members' families later stated the astronauts had shared concerns about the spacecraft privately; they felt public criticism was professionally dangerous | Post-1967 | Family accounts |
| AC-07 | NASA's astronaut office (led by Deke Slayton) was aware of quality concerns but the culture did not support formal escalation of safety objections above certain levels | 1966–1967 | Escalation barrier |
| AC-08 | A visit by Grissom to the NAA factory in Downey, California had documented specific quality complaints; NAA managers had acknowledged the issues without resolving them | 1966 | Factory visit |
| AC-09 | The crew had refused to sign off on certain test procedures they considered incomplete; this was unusual and noted in the programme record | Jan 1967 | Test refusals |

## Domain 3: Fire Investigation

Board of Review findings, ignition source, pure oxygen atmosphere, fire spread rate, hatch design

| ID | ENTER THIS OBSERVATION | PERIOD | EXPECTED |
| --- | --- | --- | --- |
| FI-01 | Fire broke out in the Apollo 1 spacecraft during a plugs-out launch rehearsal test at Cape Kennedy on 27 January 1967 at 18:31 EST; all three crew members died | 27 Jan 1967 | Fire event |
| FI-02 | The fire spread from an unknown ignition source near the environmental control system unit; a likely ignition source was an arc from damaged wiring | 27 Jan 1967 | Ignition area |
| FI-03 | The pure oxygen atmosphere at 16.7 psi allowed the fire to spread extremely rapidly; a spark that might smoulder in normal air became a conflagration in seconds | 27 Jan 1967 | Oxygen atmosphere effect |
| FI-04 | The internal hatch required the crew to first open an inner hatch, then a middle hatch, then an outer hatch — a process taking 90 seconds minimum under normal conditions | 1967 | Hatch design |
| FI-05 | The fire increased cabin pressure rapidly; the hatch was designed to open inward and the pressure differential made it impossible to open | 27 Jan 1967 | Pressure-sealed hatch |
| FI-06 | Ground crew attempted to open the hatch from outside but were driven back by heat and smoke; the hatch was opened approximately 5 minutes after the fire began — too late | 27 Jan 1967 | Rescue attempt |
| FI-07 | All three astronauts — Grissom, White, and Chaffee — died from asphyxiation due to smoke inhalation; the fire itself was secondary | 27 Jan 1967 | Cause of death |
| FI-08 | The Board of Review identified multiple ignition sources as possible; it concluded the specific source could not be determined definitively; likely electrical arc from wiring | 1967 | Ignition uncertainty |
| FI-09 | The Board noted the high density of flammable materials inside the cabin — Velcro, foam, nylon netting — which contributed to rapid fire spread | 1967 | Flammable materials finding |
| FI-10 | Twelve factors were identified by the Board of Review as contributing to the fire and the crew's inability to escape; the accident was characterised as foreseeable | 1967 | 12 factors |

## Domain 4: NASA Management and Contracts

Cost-plus contract incentives, Schedule pressure, NASA oversight of NAA, ASPO management

| ID | ENTER THIS OBSERVATION | PERIOD | EXPECTED |
| --- | --- | --- | --- |
| NM-01 | NAA held the Apollo CSM contract on a cost-plus-fixed-fee basis; the contract structure did not incentivise efficiency or quality; NAA was paid regardless of deficiencies | 1961–1967 | Contract structure |
| NM-02 | NASA's Apollo Spacecraft Programme Office (ASPO) was responsible for overseeing NAA; the ASPO had insufficient staff to effectively monitor NAA's quality | 1964–1967 | Oversight capacity |
| NM-03 | NASA had imposed schedule pressure tied to President Kennedy's end-of-decade Moon landing commitment; this pressure cascaded down to NAA | 1961–1967 | Schedule pressure |
| NM-04 | A 1965 review of NAA's performance by NASA found significant deficiencies; the review recommended actions that were partially implemented | 1965 | 1965 review |
| NM-05 | NASA administrator James Webb and deputy Robert Seamans were not informed of the specific quality problems documented by the crew and inspection teams before the accident | 1966–1967 | Leadership not informed |
| NM-06 | The relationship between NASA ASPO management and NAA was described as too close and insufficiently adversarial; NASA inspectors had developed a 'contractor can do no wrong' attitude | 1960s | Relationship capture |
| NM-07 | Joseph Shea, head of ASPO, had considered being inside the spacecraft during the test on 27 January but decided not to be; he received the call about the fire | 27 Jan 1967 | Shea's near presence |
| NM-08 | NASA's internal management review (the Thompson Report) was more critical of NASA management than the official Board of Review findings; it documented systemic management failures | 1967 | Thompson Report |
| NM-09 | The decision to use pure oxygen rather than a mixed atmosphere was partly an engineering choice and partly driven by weight constraints — oxygen is lighter than nitrogen — without adequate fire risk assessment | 1961 | Atmosphere decision context |

## Domain 5: Congressional Record

Congressional hearings, Thompson Committee, NASA administrator testimony, programme transparency

| ID | ENTER THIS OBSERVATION | PERIOD | EXPECTED |
| --- | --- | --- | --- |
| CR-01 | Congressional hearings were held before the Senate Committee on Aeronautical and Space Sciences in 1967; NASA administrator James Webb testified | 1967 | Congressional hearings |
| CR-02 | NASA initially resisted releasing the Board of Review report; it was eventually made public after Congressional pressure | 1967 | Report release |
| CR-03 | Senators expressed concern that NASA had not informed Congress of the quality problems documented before the fire | 1967 | Congressional concern |
| CR-04 | The Thompson Committee (named after astronaut Floyd Thompson) produced a more detailed internal investigation; some findings were initially classified | 1967 | Thompson Committee |
| CR-05 | NAA management testified that they believed the spacecraft was within acceptable parameters; this was disputed by NASA's own quality records | 1967 | NAA testimony |
| CR-06 | The hearings examined whether the pure oxygen atmosphere and hatch design — both known risks in the abstract — had been subject to adequate fire risk analysis | 1967 | Atmosphere and hatch scrutiny |
| CR-07 | Congress approved continued funding for the Apollo programme following the hearings; no criminal charges or contract cancellations resulted from the fire | 1967 | Outcome |
| CR-08 | Key witness testimony established that warnings had been received but not acted upon at the management level; this finding was consistent with the Board of Review report | 1967 | Warning receipt confirmed |
| CR-09 | Senator Walter Mondale pushed for disclosure of the 'Phillips Report' — a 1965 NASA internal review of NAA's performance that had been critical of the company; NASA initially resisted | 1967 | Phillips Report |

## Domain 6: Post-Apollo 1 Redesign

Block II spacecraft changes, hatch redesign, atmosphere change, wiring protection, safety reforms

| ID | ENTER THIS OBSERVATION | PERIOD | EXPECTED |
| --- | --- | --- | --- |
| RD-01 | The Block II Apollo spacecraft incorporated a quick-opening hatch that could be opened in 3–5 seconds from inside; the design change directly addressed the primary death factor | 1967–1968 | Hatch redesign |
| RD-02 | The atmosphere was changed to a mixed oxygen-nitrogen atmosphere at launch; pure oxygen was retained at altitude where pressure was lower and fire risk reduced | 1967 | Atmosphere change |
| RD-03 | Flammable materials (Velcro, foam, nylon) were replaced with fire-resistant equivalents throughout the Block II spacecraft | 1967 | Materials change |
| RD-04 | Wiring was reviewed, rerouted, and protected with better insulation; the wiring harness was simplified where possible | 1967 | Wiring change |
| RD-05 | NAA's quality control procedures were overhauled under NASA pressure; workmanship standards were elevated and inspection intensity increased | 1967 | QC overhaul |
| RD-06 | The Block II spacecraft flew successfully on Apollo 7 in October 1968 — 21 months after the fire; all subsequent crewed Apollo flights used the redesigned vehicle | Oct 1968 | Block II success |
| RD-07 | The redesign process identified additional problems that would have been encountered in flight; the fire, while a tragedy, may have prevented further loss of life on subsequent missions | 1967–1968 | Redesign benefit assessment |
| RD-08 | NASA's management structure was also revised; the ASPO oversight of NAA was strengthened with additional personnel and clearer accountability | 1967 | Management reform |
| RD-09 | The Apollo 1 fire is cited in space programme histories as a pivotal event that forced a quality and safety reckoning without which the Moon landings may not have been achievable | Post-1967 | Historical assessment |

# Step 4 — Register These Contradictions

Register these pre-identified contradictions. CIS should surface additional contradictions automatically.

| # | Domain A | Domain B | Contradiction |
| --- | --- | --- | --- |
| 1 | Spacecraft Quality Control | NASA Management and Contracts | NASA's own quality assurance documented over 20,000 deficiencies; NASA administrator Webb was not informed of these specific problems before the fire. The oversight structure did not route critical quality information to decision-level management. |
| 2 | Astronaut Complaint Record | NASA Management and Contracts | The crew formally complained about communications problems and other quality issues; Grissom hung a lemon on the simulator. The escalation path for astronaut safety concerns did not reach leadership level before the accident. |
| 3 | Spacecraft Quality Control | Fire Investigation | Velcro, foam, and nylon were documented as present inside the spacecraft in pre-flight inspections; the Board of Review identified these flammable materials as contributing to rapid fire spread. The materials were present and documented; the fire risk in pure oxygen was not formally assessed. |
| 4 | Congressional Record | NASA Management and Contracts | Senate hearings confirmed warnings had been received but not acted upon at management level; the Phillips Report (a 1965 critical review of NAA) was initially withheld from Congress by NASA. The suppression of the Phillips Report is a direct contradiction of NASA's Congressional transparency obligations. |

# Step 5 — What CIS Should Have Done Automatically

After signal entry, verify CIS has automatically identified:

- Flag 20,000+ documented deficiencies against no flight hold — volume of known issues versus launch decision

- Detect the Phillips Report suppression from Congress as an institutional transparency signal

- Identify Grissom's lemon, crew test refusals, and formal complaints as a convergent astronaut warning cluster

- Flag the pure oxygen atmosphere + Velcro + inward-opening hatch as a design combination where each element individually had known fire risk implications

# Step 6 — Generate a Briefing

Use CIS to generate a briefing. Verify the output addresses:

- Are the quality control signals congruent with the fire investigation signals on the question of foreseeable fire risk?

- What SI score does Grissom's lemon receive as a symbolic safety protest — and how does it relate to formal complaint signals?

- Which domain has the highest contradiction density: NASA management or Congressional record?

- Does the post-Apollo 1 redesign domain confirm that the pre-fire risks were knowable?

# Competing Hypotheses

## H1: Foreseeable accident — known risks in a high-pressure programme

The fire was foreseeable: pure oxygen atmosphere, dense flammable materials, inward-opening hatch, and documented wiring problems were all present and individually understood as risks. The programme's schedule pressure prevented systematic fire risk assessment.

## H2: Management failure — quality information did not reach decision-level

NASA administrator Webb and senior management were not informed of the specific documented quality problems. The middle management layer absorbed warnings without escalating them. The accident reflects a failure of the information chain within NASA.

## H3: Contract structure failure — cost-plus contract removed quality incentive

NAA was paid regardless of quality; the contract structure created no financial incentive to maintain standards. NASA's oversight was too close and insufficiently critical. The accident was a predictable consequence of a flawed procurement model.

## H4: Technology overconfidence — the fire risk of pure oxygen was understood but discounted

The fire risk of pure oxygen at high pressure had been documented in research; prior small fires in spacecraft test environments had occurred. The programme had sufficient information to assess the risk but had systematically minimised it in favour of the weight and simplicity benefits of pure oxygen.

# Open Questions

- What did the Phillips Report (1965) say about NAA's performance, and why was it initially withheld from Congress?

- Were there formal fire hazard analyses conducted for the pure oxygen atmosphere + dense cabin materials combination?

- How many of the 20,000+ documented deficiencies were formally resolved before the plugs-out test on 27 January 1967?

- Did any NASA or NAA manager raise a fire risk concern specifically about the Block I spacecraft before the accident?

# Share the Case Code

After completing all steps, export the case code from CIS and record it here for cross-case comparison.

# Signal Record

Complete after CIS analysis. SI scores and admission status to be filled by CIS.

| ID | SIGNAL SUMMARY | SI SCORE | ADMITTED? | NOTES |
| --- | --- | --- | --- | --- |
| QC-01 | North American Aviation (NAA) was awarded the Apollo Command and Service Module contract i... | — | — |  |
| QC-02 | NASA's own Quality Assurance office documented over 20,000 failures and deficiencies in th... | — | — |  |
| QC-03 | A NASA management report by Shea and others in 1966 noted that NAA's quality control was '... | — | — |  |
| QC-04 | The spacecraft's wiring contained more than 40 miles of wiring in a highly confined space;... | — | — |  |
| QC-05 | Inspection teams found Velcro had been used extensively inside the cabin; Velcro is highly... | — | — |  |
| QC-06 | The Spacecraft 012 (the Apollo 1 vehicle) had accumulated hundreds of engineering change o... | — | — |  |
| QC-07 | A NASA review team found evidence of contamination and debris inside the spacecraft — smal... | — | — |  |
| QC-08 | NAA's production schedule required the spacecraft to be delivered before it was fully qual... | — | — |  |
| QC-09 | The Block I spacecraft used a pure oxygen atmosphere at 16.7 psi (slightly above sea level... | — | — |  |
| QC-10 | Prior to Apollo 1, several smaller fires had occurred in spacecraft test environments; the... | — | — |  |
| AC-01 | Gus Grissom (mission commander) hung a lemon on the spacecraft simulator to express his fr... | — | — |  |
| AC-02 | Grissom told reporters he had serious concerns about the quality of the spacecraft; he was... | — | — |  |
| AC-03 | The crew (Grissom, White, Chaffee) submitted a formal complaint about communications probl... | — | — |  |
| AC-04 | Roger Chaffee, the junior crew member, had privately expressed concerns about the spacecra... | — | — |  |
| AC-05 | Ed White was reportedly concerned about the internal hatch design; it required approximate... | — | — |  |
| AC-06 | Crew members' families later stated the astronauts had shared concerns about the spacecraf... | — | — |  |
| AC-07 | NASA's astronaut office (led by Deke Slayton) was aware of quality concerns but the cultur... | — | — |  |
| AC-08 | A visit by Grissom to the NAA factory in Downey, California had documented specific qualit... | — | — |  |
| AC-09 | The crew had refused to sign off on certain test procedures they considered incomplete; th... | — | — |  |
| FI-01 | Fire broke out in the Apollo 1 spacecraft during a plugs-out launch rehearsal test at Cape... | — | — |  |
| FI-02 | The fire spread from an unknown ignition source near the environmental control system unit... | — | — |  |
| FI-03 | The pure oxygen atmosphere at 16.7 psi allowed the fire to spread extremely rapidly; a spa... | — | — |  |
| FI-04 | The internal hatch required the crew to first open an inner hatch, then a middle hatch, th... | — | — |  |
| FI-05 | The fire increased cabin pressure rapidly; the hatch was designed to open inward and the p... | — | — |  |
| FI-06 | Ground crew attempted to open the hatch from outside but were driven back by heat and smok... | — | — |  |
| FI-07 | All three astronauts — Grissom, White, and Chaffee — died from asphyxiation due to smoke i... | — | — |  |
| FI-08 | The Board of Review identified multiple ignition sources as possible; it concluded the spe... | — | — |  |
| FI-09 | The Board noted the high density of flammable materials inside the cabin — Velcro, foam, n... | — | — |  |
| FI-10 | Twelve factors were identified by the Board of Review as contributing to the fire and the ... | — | — |  |
| NM-01 | NAA held the Apollo CSM contract on a cost-plus-fixed-fee basis; the contract structure di... | — | — |  |
| NM-02 | NASA's Apollo Spacecraft Programme Office (ASPO) was responsible for overseeing NAA; the A... | — | — |  |
| NM-03 | NASA had imposed schedule pressure tied to President Kennedy's end-of-decade Moon landing ... | — | — |  |
| NM-04 | A 1965 review of NAA's performance by NASA found significant deficiencies; the review reco... | — | — |  |
| NM-05 | NASA administrator James Webb and deputy Robert Seamans were not informed of the specific ... | — | — |  |
| NM-06 | The relationship between NASA ASPO management and NAA was described as too close and insuf... | — | — |  |
| NM-07 | Joseph Shea, head of ASPO, had considered being inside the spacecraft during the test on 2... | — | — |  |
| NM-08 | NASA's internal management review (the Thompson Report) was more critical of NASA manageme... | — | — |  |
| NM-09 | The decision to use pure oxygen rather than a mixed atmosphere was partly an engineering c... | — | — |  |
| CR-01 | Congressional hearings were held before the Senate Committee on Aeronautical and Space Sci... | — | — |  |
| CR-02 | NASA initially resisted releasing the Board of Review report; it was eventually made publi... | — | — |  |
| CR-03 | Senators expressed concern that NASA had not informed Congress of the quality problems doc... | — | — |  |
| CR-04 | The Thompson Committee (named after astronaut Floyd Thompson) produced a more detailed int... | — | — |  |
| CR-05 | NAA management testified that they believed the spacecraft was within acceptable parameter... | — | — |  |
| CR-06 | The hearings examined whether the pure oxygen atmosphere and hatch design — both known ris... | — | — |  |
| CR-07 | Congress approved continued funding for the Apollo programme following the hearings; no cr... | — | — |  |
| CR-08 | Key witness testimony established that warnings had been received but not acted upon at th... | — | — |  |
| CR-09 | Senator Walter Mondale pushed for disclosure of the 'Phillips Report' — a 1965 NASA intern... | — | — |  |
| RD-01 | The Block II Apollo spacecraft incorporated a quick-opening hatch that could be opened in ... | — | — |  |
| RD-02 | The atmosphere was changed to a mixed oxygen-nitrogen atmosphere at launch; pure oxygen wa... | — | — |  |
| RD-03 | Flammable materials (Velcro, foam, nylon) were replaced with fire-resistant equivalents th... | — | — |  |
| RD-04 | Wiring was reviewed, rerouted, and protected with better insulation; the wiring harness wa... | — | — |  |
| RD-05 | NAA's quality control procedures were overhauled under NASA pressure; workmanship standard... | — | — |  |
| RD-06 | The Block II spacecraft flew successfully on Apollo 7 in October 1968 — 21 months after th... | — | — |  |
| RD-07 | The redesign process identified additional problems that would have been encountered in fl... | — | — |  |
| RD-08 | NASA's management structure was also revised; the ASPO oversight of NAA was strengthened w... | — | — |  |
| RD-09 | The Apollo 1 fire is cited in space programme histories as a pivotal event that forced a q... | — | — |  |